🧩 Bedrock VM/AP Analytics Portal – Project Proposal

Prepared by:

Akib, Data Analyst
Bedrock

1. Purpose

To replace slow, manual, Excel-based vendor and accounts payable (VM/AP) analysis with a centralized, secure, and scalable Snowflake-powered analytics portal.
This portal will allow the audit, data, and leadership teams to instantly detect duplicates, view historical spend data, and generate audit-ready reports directly from live Snowflake data — with zero dependency on manual file transfers.

2. Background & Current Challenges

How We Work Now

- Analysts run SQL queries manually on ERP data (SAP, Oracle, NetSuite, QuickBooks, etc.).

- Query results are exported to Excel and shared through emails or shared drives.

- Audit reviews and summaries are tracked separately with no version control or data lineage.

Current Pain Points

| Category | Problem | Impact |
| --- | --- | --- |
| Manual Workflow | Repeated SQL runs and manual aggregation | Time-consuming and inconsistent |
| Excel Dependency | File sharing and version confusion | Data loss and redundancy |
| High Data Volume | ERP extracts too large for Excel | Incomplete datasets and slow analysis |
| Security Risks | Vendor and payment data emailed around | Potential PII exposure |
| Scalability Limits | Each ERP requires different logic | Hard to standardize or automate |
| Lack of Transparency | No permanent audit trail | Weak defensibility during audits |

3. Why Build a Portal

The VM/AP Analytics Portal will solve these challenges by: - Centralizing all data in Snowflake, ensuring a single source of truth. - Enabling real-time duplicate detection, spend metrics, and audit dashboards. - Providing self-service analytics to auditors and managers without SQL. - Reducing processing time and manual errors by over 60%. - Establishing traceability, governance, and security compliance.

4. Core Features

| Feature | Description | Benefit |
| --- | --- | --- |
| Duplicate Detection | Automated vendor-matching by tax ID, name, address, email | Consistent, explainable duplicate findings |
| Vendor & AP History | Timeline of invoices, payments, and reviews | Complete visibility across fiscal years |
| Dashboard & Metrics | KPIs like total spend, vendors with no spend, excluded vendors | Real-time monitoring |
| Filtering & Sorting | Advanced filters by ERP, FY, vendor group, or spend | Faster insights |
| Pagination & Performance | Server-side pagination for large datasets | Seamless navigation |
| Export & Import | Export to Excel/CSV; import reviewer notes | Smooth integration with audit workflow |
| Security & Roles | SSO + row-level access control | Data confidentiality and compliance |
| Audit Trail | Records who reviewed or changed data | Accountability and traceability |
| Scalable Architecture | Add new ERP data sources easily | Future-proof for new clients |

# ⭐ 4.1 Advanced Analytics & Statistical Features (New Section)

| Feature | Description | Benefit |
| --- | --- | --- |
| Statistical Spend Profiling | Automatically calculates mean, median, variance, standard deviation across vendors, categories, ERPs, and fiscal years | Identifies irregular spend patterns instantly |
| Anomaly & Outlier Detection | Uses statistical thresholds (IQR, Z-score) + ML models to flag abnormal invoice amounts, unusual payment frequencies, duplicate payments | Reduces fraud risk and strengthens audit coverage |
| Vendor Risk Scoring Engine | Scores vendors using weighted metrics (missing tax ID, inconsistent names, bank mismatches, country risk, high reversal counts, duplicate likelihood) | Gives auditors a prioritized list of high-risk vendors |
| Payment Pattern Analysis | Detects unusual payment terms, excessive same-day payments, recurring amounts, or split payments | Helps auditors target suspicious activity faster |
| GL-Level Trends & Variance Analysis | Time-series trends by GL account, department, cost center, ERP | Highlights QoQ/YTD fluctuations for finance leaders |
| Aging Analytics | Detailed payable aging: 0–30, 31–60, 61–90, 90+ days | Quick visibility into overdue liabilities |
| Spend Seasonality Model | Identifies seasonal spend patterns using historical data | Helps predict future spikes and manage expectations |
| Invoice–Payment Lifecycle Stats | Average days to pay, late payments, early payments, credit memo patterns | Operational KPIs for process improvement |
| User Activity Analytics | Tracks portal behavior: which vendors were reviewed, how often, time spent | Audit traceability + team productivity insights |

# 🚀 4.2 Machine Learning-Enhanced Features (Optional but Highly Valuable)

| Feature | Description | Benefit |
| --- | --- | --- |
| ML-Based Duplicate Vendor Detection | Uses embeddings + similarity scoring (names, addresses, emails, bank details) | ≈98% accuracy; reduces manual review |
| AI-Powered Vendor Classification | Auto-classifies vendors into Government, Bank, University, Individual, Non-profit, Healthcare, etc. | Removes manual classification effort |
| AI-Assisted Reason Suggestions | Provides automated “Exclude Reason” or “Review Reason” suggestions for vendor/AP exceptions | Speeds up audit reviews by 40–50% |
| Predictive Spend Forecasting | Uses historical AP data to predict future spend by vendor/category/ERP | Helps management with budgeting and forecasting |
| Fraud Probability Model | ML model calculates probability score based on patterns (multiple addresses, excessive reversals, split invoices) | Improves fraud detection capability |
| Smart Search (Semantic Search) | Search vendors/AP by meaning instead of exact match (e.g., “vendors with repeated small invoices”) | Makes search more powerful for non-technical users |

# 📊 4.3 Executive-Level Statistical Dashboard (New Dashboard Set)

| Dashboard | Metrics Included |
| --- | --- |
| Spend Overview Dashboard | Total spend, top 10 vendors, variance by FY, GL-level breakdown, ERP-wise spend |
| Vendor Health Dashboard | Vendor risk score, completeness score, diversity, duplicate probability, missing fields |
| AP Process Dashboard | Days-to-pay, late payment %, reversal count, credit memo usage, invoice lifecycle statistics |
| Audit Activity Dashboard | Reviewed rows, pending rows, comments added, reviewer performance |
| Duplicate Analysis Dashboard | Grouped vendors, top risky groups, false positives, exclusion statistics |

5. Non-Technical Summary (For Audit & Management Teams)

The proposed portal will: - Let auditors log in securely and instantly access vendor and AP data. - Eliminate manual Excel sharing — all data is live from Snowflake. - Provide interactive dashboards, not static spreadsheets. - Allow filtering, commenting, and exporting from a browser interface. - Keep all actions logged for audit traceability.

In short:
> “No more Excel chaos, no more SQL re-runs — just clean, auditable data available 24/7.”

6. Technical Overview (For Data & Engineering Teams)

- Data Platform: Snowflake (RAW → SILVER → CURATED layers)

- ETL: Automated ingestion from multiple ERP systems

- APIs: RESTful services via FastAPI / .NET minimal APIs

- UI Layer: React (or Streamlit for MVP)

- Storage: S3 or Azure Blob for export/import

- Authentication: Okta/Azure AD → Snowflake OAuth

- Security: Row Access Policies, Dynamic Masking, PII encryption

- Governance: Full audit logging & metadata tagging

7. Roles & Responsibilities

| Role | Department | Key Responsibilities |
| --- | --- | --- |
| Project Sponsor | Executive Leadership | Budget approval, strategic alignment |
| Product Owner | Audit Governance | Define scope, prioritize features |
| Project Manager | Operations | Schedule tracking, risk management |
| Solution Architect | Data Platform | System design & Snowflake schema |
| Backend Engineers | Data Engineering | Build APIs, duplicate detection logic |
| Frontend Developer | Internal Tools | Develop user interface and dashboards |
| QA/Testing | QA Team | Validate data, performance, and UI |
| Security Officer | IT/Security | Manage access control, data masking |
| End Users (Pilot) | Audit Team | Test, review, and validate functionality |

8. Proposed Project Timeline

| Phase | Duration | Deliverables | Responsible Teams |
| --- | --- | --- | --- |
| Phase 1 – Discovery & Design | 3 weeks | Requirements gathering, UI mockups | PM, Audit, Data Eng |
| Phase 2 – Data Foundation | 4 weeks | Snowflake schemas, ingestion setup | Data Eng |
| Phase 3 – API & Duplicate Engine | 5 weeks | Core logic and endpoints | Backend Dev |
| Phase 4 – Frontend MVP | 4 weeks | Vendor/AP dashboards, filters, exports | Frontend Dev |
| Phase 5 – Security Setup | 2 weeks | SSO, masking, role-based access | IT & Security |
| Phase 6 – Pilot & QA | 3 weeks | Testing, feedback, refinements | QA, Audit Team |
| Phase 7 – Launch & Training | 2 weeks | Rollout, documentation, training | PM, Ops |
| Phase 8 – Continuous Improvement | Ongoing | Enhancements, predictive features | All Teams |

Total Estimated Duration: ~6 months (for MVP + rollout)

9. Expected Deliverables

- Unified VM/AP schema in Snowflake (CUR_VM, CUR_AP, DUP tables)

- Web portal with dashboards, filters, and export/import options

- Integrated duplicate detection and history lookup

- Role-based security with full audit logs

- Documentation & user training materials

10. Risks & Mitigation

| Risk | Description | Mitigation Strategy |
| --- | --- | --- |
| Limited internal manpower | Teams already fully occupied | Hire contractual specialists (see Section 11) |
| Complex ERP variations | Different source field mappings | Implement standardized staging templates |
| Performance challenges | Large multi-year AP data | Snowflake clustering and caching |
| Security compliance | PII data exposure | Data masking & role-based policies |
| Adoption reluctance | Teams used to Excel | Conduct training and change management |

11. Recommendation: Hire a Contractual Project Team

Given Bedrock’s current resource constraints and ongoing client projects, internal staff alone cannot deliver the portal within the desired timeframe.
To ensure success, it is recommended to hire a specialized contractual team for the implementation phase. We can hire employees from Indian subcontinent to reduce the costing.

Proposed Contractual Team Composition

| Role | Quantity | Duration | Remarks |
| --- | --- | --- | --- |
| Snowflake Data Engineer | I CAN HANDLE THIS PART | 4–6 months | Build CUR_VM/CUR_AP schemas, pipelines |
| Backend API Developer | 1 | 4 months | Create REST APIs and integrations |
| Frontend Developer (React/Streamlit) | 1 | 4 months | Develop portal interface |
| QA/Test Automation Specialist | 1 | 3 months | Validate data and portal performance |
| UX Designer (Part-time) | 1 | 1–2 months | Build intuitive, audit-friendly interface |

Justification

- Internal teams are overloaded with ongoing audit and reporting tasks.

- Specialized expertise (Snowflake optimization, data modeling, portal UI) is needed.

- Contractual hiring allows rapid development without long-term cost commitment.

- Knowledge transfer plan can upskill Bedrock’s internal data team post-launch.

Expected Outcome

With contractual experts leading development and internal analysts providing audit knowledge, the VM/AP Portal MVP can be completed within 6 months, followed by a controlled knowledge handover to the Bedrock data team.

12. Success Metrics

| KPI | Target |
| --- | --- |
| Audit turnaround time | 60% faster than current Excel process |
| Duplicate detection accuracy | ≥95% precision |
| User adoption rate | ≥90% within 1 month |
| Query response time | <2 seconds (95th percentile) |
| Security breaches | 0 |

13. Conclusion

The VM/AP Analytics Portal will modernize Bedrock’s audit process — reducing manual effort, increasing transparency, and enabling secure, real-time analytics.
Given the current manpower limitations, engaging a contractual development team ensures timely delivery while allowing Bedrock to focus on its core audit operations.

This initiative represents a strategic investment in efficiency, scalability, and long-term data governance excellence.